# Peer Review 2

|  |  |
| --- | --- |
| Name | Student Number |
| Tae Lim Son | N8028770 |
| Minsu Kim | N9351931 |
| Soohyun Choi | N9147346 |
| Christopher Yin | N9147047 |
| Jordan Ocheng | N9547444 |
| Connor Pan | N9365001 |

QUT Meditation Centre

Victoria Park Rd, Kelvin Grove

Queensland, Brisbane 4059

13th October 2016

QUT Professional Developers - Team 66

2 George St, Brisbane City

Queensland, Brisbane 4000

Dear Team 66,

I am writing to you on behalf of QUT Meditation Centre Team 63. Thank you for your third presentation regarding the website development of QUT Meditation Centre on 10th October 2016. Team 63 appreciated your time and effort and were really excited to see new implementations being made every sprint. As usual, we would like to provide some valuable feedback to assist you in your development.

It was unfortunate that half of your team members were unable to present as they were sick. However we were contented to know that the members who attended were able to fill in their spots, provided a detailed presentation and answered all the questions we had thoroughly.

Referring back to the release plan, the original idea was for all user stories and their basic functionalities of release 2 to be spread evenly across sprint 3 and 4. Instead, they were all squeezed into sprint 3 and sprint 4 will now focus on styling, CSS, HTML layout, improve user friendliness and error checking. Normally, when a large amount of functionalities are added at once, it becomes more difficult to ensure that all of them have met their respective acceptance criteria. From the presentation we noticed that some functionalities does require improvement and changes. We understand that you wanted to make a start on all functionality so they could be linked with each other, however we believe that it would be more beneficial to take time and complete each functionality more accurately than trying to do too many at once.

The register form included two types of user enrolment, a 'previous student' and a 'new student'. Based on your suggestion, the system will not check whether the user enrolled is indeed a previous student; instead it is assumed that the admin would check it and the student who wish to become a tutor will have to talk to the admin in person. We believe for the sake of testing, this is fine, however for functionality, we believe such system check will need to be implemented in the future. This brings us to our other concern regarding the removal of user. As the functionality for the user to remove their own data and profile is there, we feel that it would be better if the admin has the ability to check due to privacy and security issues.

Other concerns include:

* The waitlist has been made however testing has not been conducted yet since it requires a 26 user limit.
* The validation on registration is half complete.
* Viewing personal enrolment has not been fixed.
* Stock functionality requires improvement. Currently only apple is included.
* No specific detail included yet for enrol functionality. For example, only allowing 0 and positive integers for contact number.
* Log in as staff not yet tested.

Please consider them and resolve them by next Sprint.

Other than the concerns and suggestions listed, we were glad to see that improvements has been made for release 1 based on the feedback we provided:

* Username and Password checking has been implemented.
* Students cannot enrol into classes if they are not logged in.
* Calendar is working and students are able to enrol through it.
* Profile page has been included an user can edit their own profile.
* Admin privilege has been provided, allowing editing and including admin only drop down menu.

We hope that you would consider our feedback carefully and keep them in mind during development. Please remember that currently we are not looking for how creatively appealing the website is, but instead properly implemented functionalities that meets the acceptance criteria without any error. Thank you for everything you have done so far and we are looking forward to your next presentation.

Yours Sincerely,

christopheryin

Christopher Yin  
Team 63